## Slide 1: Scrum Agile Roles
1. Product Owner
Manages the product backlog according to its priority.
Sets the product vision for the team by communicating and understanding the needs of the stakeholders.
Makes sure the team is focused on product requirements through communication.
2. Scrum Master
Facilitates daily Scrum meetings and ensures scrum theory and practices are enacted in the Scrum team.
Leads Sprint events such as Sprint planning meetings, and sprint review meetings for the improvement of the Scrum team.
Helps the Scrum team to tackle with obstacles by mentoring and coaching them.
3. Development Team
Helps in sprint planning and goal setting
Writes quality codes, build products, and test products with their problem-solving skills and innovation.
Collaborates with other team members using best communication practices to build software incrementally.

## Slide 2: PHASES IN AGILE
Concept
The product owner will determine the scope of the project by prioritizing the requirements and estimating the time and cost of the project.
Inception
The product owner will pick best people and resources for the project and start designing the project with a mock-up user interface and project architecture.
Iteration
The developers start the construction of the project by work with other team members to combine product requirements and product functionality. This is the main phase of the Agile where developers build the product by the end of the first sprint.
Release
The Quality Assurance team performs the necessary test on the software to ensure its functionality and if any bugs are detected, the developers will address them before releasing the product.
Maintenance
The software development team will provide ongoing support to keep the system running and resolve any new bugs while the software is fully deployed and available to customers for use.
Retirement
This product will go to retirement phase if the product is outdated or replaced with new software or incompatible to the organization overtime.

## Slide 3: WHY NOT WATERFALL MODEL?
Software development process in a linear sequential flow.
Each phase must be completed before the next phase can begin without overlapping between the phases.
The waterfall model would not have been suitable for our project’s changing requirements .
Lack of reflection and revision in the waterfall model during our software development phase.
Prone to higher risks and uncertainty would may lead to client dissatisfaction and poor software quality for SNHU Travel.

## Slide 4: WATERFALL OR AGILE
Agile Project Management
Client input is needed throughout the project development.
Changes could be adapted at any stage.
Testing is part of the development from the start of the project.
Small team is sufficient and costs less.
Flexible, adaptable and collaborative.
Waterfall Project Management
Client input is only needed after completing each phase.
Changes cannot be made after the completion of the phase.
Testing is performed when the complete product is ready.
Large team with higher costs.
Structural, Rigid and coordination is not needed as one team finishes the work and other starts.

## Slide 5: REFERENCES
Slide 1
(Staff, C. (2023, November 29). The 3 scrum roles and responsibilities explained. Coursera. https://www.coursera.org/articles/scrum-roles-and-responsibilities
Slide 2
The Agile Software Development Life Cycle | Wrike Agile Guide. (n.d.). https://www.wrike.com/agile-guide/agile-development-life-cycle/
Slide 3
SDLC - Waterfall model. (n.d.). https://www.tutorialspoint.com/sdlc/sdlc_waterfall_model.htm
Slide 4
GeeksforGeeks. (2024, June 25). Agile vs Waterfall Project Management. GeeksforGeeks. https://www.geeksforgeeks.org/agile-vs-waterfall/